CHANGE REQUEST Control Number CR-002

Originator: Name: Ahmad Abu Ghazaleh Phone: Organization: Software Engineering Department Date: December 27, 2025 Description of Change: Optimize Random Forest hyperparameters in the Titanic Survival Prediction model training phase (Cell 15 of titanic_survival_prediction.ipynb). Current Implementation: python model_rf = RandomForestClassifier(max_depth=2, random_state=42) Proposed Implementation: python model_rf = RandomForestClassifier( n_estimators=100, max_depth=10, min_samples_split=5, min_samples_leaf=2, random_state=42 ) Additionally, add K-Fold Cross-Validation (k=5) as specified in the SQA Plan to validate model performance and prevent overfitting. Change Justification: The current Random Forest model achieves 78.21% accuracy but has critically low recall (47.83%), meaning it fails to identify 52% of actual survivors. This represents a model quality defect. Performance Gap Analysis: - Current Recall: 47.83% - Target Recall: ≥ 60% - Current F1-Score: 62.86% - Target F1-Score: ≥ 70% Root Cause: The max_depth=2 parameter creates an overly shallow decision tree that severely underfits the training data, resulting in poor generalization and imbalanced predictions (high precision but very low recall). SQA Alignment: According to SQA Plan Section 2: "We will utilize Cross-Validation (K-Fold) to prevent model overfitting" and "Classification Metrics should be evaluated using Accuracy, Precision, Recall, and F1-Score." Current implementation lacks cross-validation and exhibits poor recall performance. Preliminary Assessment: Technical Impact: Medium - Improves model performance metrics Risk Level: Low - Hyperparameter tuning is standard practice; well-documented in scikit-learn Estimated Effort: 2 hours (implementation, testing, and validation) Benefits: - Expected recall improvement: 47% → 65-75% - Better F1-Score balance - Compliance with SQA Plan (adds cross-validation) - More robust model evaluation Urgency: High Medium Low Continuation Page

Impact Assessments Architecture Group IA Control Number: IA-002 Date: December 27, 2025 Operation Group IA Control Number: Date: Deployment Group IA Control Number: Date:

CCB Decision: Approved Rejected Reinvestigate Description: Approved. Change aligns with SQA Plan requirements for cross-validation and comprehensive metric evaluation. The optimization will improve model quality and ensure proper performance assessment. Low risk with clear benefits. CCB Chair: Ahmad Abu Ghazaleh (Solo Project) Date: December 27, 2025