CHANGE REQUEST Control Number CR-001

Originator: Name: Ahmad Abu Ghazaleh Phone: Organization: Software Engineering Department Date: December 27, 2025 Description of Change: Remove the 'Cabin' feature from the selected features list in the Titanic Survival Prediction data cleaning phase (Cell 9 of titanic_survival_prediction.ipynb). Replace current feature list with: ['Pclass', 'Sex', 'Age', 'SibSp', 'Parch', 'Fare', 'Embarked']. Change Justification: The 'Cabin' feature contains 687 missing values (77% of the dataset). Including this feature and applying dropna() reduces the dataset from 891 rows to approximately 200 rows, which violates the SQA Plan requirement for minimal data loss. This excessive reduction in training data will negatively impact model performance and generalization capability. Evidence: - Original dataset: 891 rows - After cleaning with 'Cabin': ~200 rows - Data loss: 77% - SQA Plan states: Model accuracy < 70% is considered a defect Preliminary Assessment: Technical Impact: High - Current implementation causes severe data loss Risk Level: Medium - Affects model training quality but fix is straightforward Estimated Effort: 0.5 hours (simple code modification) Urgency: High Medium Low Continuation Page

Impact Assessments Architecture Group IA Control Number: IA-001 Date: December 27, 2025 Operation Group IA Control Number: Date: Deployment Group IA Control Number: Date:

CCB Decision: Approved Rejected Reinvestigate Description: Approved. Change is necessary to meet SQA data integrity requirements. The 'Cabin' feature should be removed from the selected features list. Alternative imputation strategies may be considered in future iterations if needed. CCB Chair: Ahmad Abu Ghazaleh (Solo Project) Date: December 27, 2025