CHANGE REQUEST Control Number CR-003

Originator: Name: Ahmad Abu Ghazaleh Phone: Organization: Software Engineering Department Date: December 27, 2025 Description of Change: Remove 'PoolQC' and 'MiscFeature' from the selected features list in the House Prices Regression data cleaning phase (Cell 7 of house_prices_regression.ipynb). Implement proper imputation strategies for remaining features with missing values instead of using dropna(). Current Implementation: - Categorical features include: PoolQC (99.5% missing), MiscFeature (96% missing) - Data cleaning uses dropna() approach - Result: >99% data loss (1460 → ~5 rows) Proposed Implementation: - Remove PoolQC and MiscFeature from feature list - Implement feature-specific imputation strategies: - Numerical features: median imputation - Categorical features: mode imputation or 'Unknown' category - Expected result: >75% data retention (~1100+ rows) Change Justification: The current feature selection causes catastrophic data loss (>99%) that makes model training impossible. Only 3-10 rows remain after cleaning, which is completely insufficient for any meaningful regression analysis. Critical Impact: - Current state: 1460 rows → ~5 rows (99.7% loss) - Training impossible with <10 samples - Violates SQA Plan data integrity requirements - Blocks entire House Prices project Evidence: - PoolQC: 1453/1460 missing (99.5%) - MiscFeature: 1406/1460 missing (96.3%) - Combined effect: >99% data loss with dropna() SQA Requirement Violation: According to SQA Plan Section 2: "Datasets must be 'clean' (0 null values in selected features) before entering the training phase" while maintaining sufficient data for training. Current approach achieves 0 nulls but at the cost of losing all training data. Preliminary Assessment: Technical Impact: CRITICAL - Current implementation prevents model training entirely Risk Level: High - Project blocked until resolved Estimated Effort: 1.5 hours (feature removal + imputation implementation) Priority: IMMEDIATE - Blocks all downstream work Urgency: High Medium Low Continuation Page

Impact Assessments Architecture Group IA Control Number: IA-003 Date: December 27, 2025 Operation Group IA Control Number: Date: Deployment Group IA Control Number: Date:

CCB Decision: Approved Rejected Reinvestigate Description: APPROVED - IMMEDIATE ACTION REQUIRED. This is a critical defect that prevents model training. The proposed solution is necessary and follows data science best practices for handling missing values. PoolQC and MiscFeature provide minimal predictive value relative to their data loss impact. Alternative Considered: Creating binary features (HasPool, HasMiscFeature) was considered but deemed unnecessary as: - 99.5% of houses have no pool data - Most houses have no miscellaneous features - Removing these features has minimal impact on prediction accuracy CCB Chair: Ahmad Abu Ghazaleh (Solo Project) Date: December 27, 2025