IMPACT ASSESSMENT Control Number IA-001

CR Control Number: CR-001 Analyst: Name: Ahmad Abu Ghazaleh Phone: Organization: Software Engineering Department Date: December 27, 2025

Technical Analysis: The proposed change involves removing the 'Cabin' feature from the feature selection list in the data cleaning phase of the Titanic Survival Prediction model. Current Implementation: selected_features = ['Pclass', 'Sex', 'Age', 'SibSp', 'Parch', 'Fare', 'Cabin', 'Embarked'] Proposed Implementation: selected_features = ['Pclass', 'Sex', 'Age', 'SibSp', 'Parch', 'Fare', 'Embarked'] Technical Justification: - 'Cabin' has 687/891 (77%) missing values - Current dropna() approach results in only 200 usable training samples - Insufficient training data leads to poor model generalization - Removing 'Cabin' will retain ~712 rows (80% of original data) Dependencies: - No dependencies on other modules or features - Change is isolated to data preparation phase Risks: - Low risk: 'Cabin' feature may contain predictive signal, but missing data makes it unusable without sophisticated imputation - Mitigation: Model performance will be monitored; if accuracy is unsatisfactory, advanced imputation can be considered Continuation Page

Schedule Impact: Original Timeline: Data cleaning phase: 2 days Revised Timeline: Data cleaning phase: 2 days (no change) Impact: None. This is a bug fix that should have been caught during desk check. The correction can be implemented immediately without affecting the project timeline. Continuation Page

Cost Impact: Financial Cost: $0 (no external resources required) Time Cost: - Code modification: 0.25 hours - Testing and validation: 0.25 hours - Documentation update: 0.5 hours - Total: 1 hour Impact: Minimal. The effort required is within normal development contingency. Continuation Page

Labor Impact: Personnel Required: 1 developer (Ahmad Abu Ghazaleh) Estimated Hours: 1 hour Impact: None. Can be completed within the current sprint without additional resources. Continuation Page

Alternatives: Alternative 1: Implement advanced imputation for 'Cabin' feature - Pros: Retains potentially valuable feature - Cons: Increases complexity; requires 3-4 additional hours; may not improve accuracy significantly - Recommendation: Not recommended for initial implementation Alternative 2: Create binary 'Cabin_Known' feature indicating presence/absence - Pros: Captures some information from 'Cabin' - Cons: Still requires handling missing values; adds complexity - Recommendation: Consider for future enhancement Alternative 3: Remove 'Cabin' (Recommended) - Pros: Simple, immediate fix; retains 80% of data; meets SQA requirements - Cons: Loses potential predictive information from 'Cabin' - Recommendation: APPROVED - Best option for current phase Continuation Page

Approved By: Ahmad Abu Ghazaleh Date: December 27, 2025