IMPACT ASSESSMENT Control Number IA-002

CR Control Number: CR-002 Analyst: Name: Ahmad Abu Ghazaleh Phone: Organization: Software Engineering Department Date: December 27, 2025

Technical Analysis: The proposed change involves optimizing Random Forest hyperparameters and implementing K-Fold Cross-Validation in the model training phase. Current Implementation Issues: - max_depth=2 creates overly shallow trees → underfitting - No explicit hyperparameter optimization - Cross-validation not implemented (violates SQA Plan) - Recall performance critically low (47.83%) Proposed Technical Changes: 1. Hyperparameter Optimization: # Current (problematic) model_rf = RandomForestClassifier(max_depth=2, random_state=42) # Proposed (optimized) model_rf = RandomForestClassifier( n_estimators=100, # Use 100 trees in the forest max_depth=10, # Allow deeper trees for better fitting min_samples_split=5, # Prevent overfitting with minimum samples min_samples_leaf=2, # Regularization parameter random_state=42 # Reproducibility ) 2. K-Fold Cross-Validation: from sklearn.model_selection import cross_val_score cv_scores = cross_val_score(model_rf, X_train, y_train, cv=5, scoring='accuracy') print(f"CV Accuracy: {cv_scores.mean():.4f} (+/- {cv_scores.std():.4f})") Expected Performance Improvement: - Recall: 47.83% → 65-75% (target: ≥60%) - F1-Score: 62.86% → 70-75% (target: ≥70%) - Accuracy: Expected to maintain 78-82% - Cross-validation provides confidence intervals Dependencies: - No new library dependencies (all functions available in scikit-learn) - No impact on data preparation phase - No changes to Logistic Regression model Risks: - Risk 1: Training time may increase slightly (2-3x) due to more trees - Mitigation: Still acceptable for dataset size (712 samples) - Risk 2: Hyperparameters may need fine-tuning for optimal performance - Mitigation: Proposed values based on scikit-learn best practices

Schedule Impact: Task; Original Estimate; Revised Estimate; Delta. Model Training Phase; 2 days; 2 days; 0 days. Model Optimization; Not planned; 0.25 days; +0.25 days. Cross-Validation Implementation; Not planned; 0.25 days; +0.25 days. Total; 2 days; 2.5 days; +0.5 days. Impact: Minimal. Additional 0.5 days (4 hours) can be absorbed within project buffer. The optimization should have been part of initial implementation as per SQA Plan requirements.

Cost Impact: Financial Cost: $0 Time Investment: - Code modification: 1 hour - Cross-validation implementation: 0.5 hours - Testing and validation: 1 hour - Documentation update: 0.5 hours - Total: 3 hours Return on Investment: - Improved model quality (recall +20-30%) - SQA Plan compliance (cross-validation requirement) - Better stakeholder confidence in model performance - Reduced risk of model failure in production Impact: Negligible cost with significant quality improvement benefits.

Labor Impact: Personnel Required: 1 developer (Ahmad Abu Ghazaleh) Estimated Hours: 3 hours Timeline: Can be completed within 1 working day Impact: None. Within current sprint capacity. No additional resources required.

Alternatives: Alternative 1: Keep current configuration and accept low recall - Pros: No additional work required - Cons: Model quality defect remains; violates SQA Plan (no CV); poor recall unacceptable for classification task - Recommendation: NOT RECOMMENDED Alternative 2: Use GridSearchCV for exhaustive hyperparameter search - Pros: Finds optimal hyperparameters automatically - Cons: Computationally expensive (6-8 hours); overkill for current project phase - Recommendation: Consider for future enhancement Alternative 3: Manual hyperparameter tuning + K-Fold CV (Proposed) - Pros: Balanced approach; reasonable computational cost; meets SQA requirements; improves key metrics - Cons: May not find absolute optimal parameters - Recommendation: APPROVED - Best balance of effort and results Alternative 4: Switch to different algorithm (e.g., XGBoost, SVM) - Pros: Potentially better performance - Cons: Increases complexity; violates project scope (Logistic Regression vs Random Forest comparison); longer learning curve - Recommendation: Out of scope for current phase

Approved By: Ahmad Abu Ghazaleh Date: December 27, 2025