CHANGE REQUEST Control Number CR-005

Originator: Name: Ahmad Abu Ghazaleh Phone: Organization: Software Engineering Department Date: December 27, 2025 Description of Change: Replace random sampling with stratified sampling in the Sentiment140 data preparation phase (Cell 7 of sentiment140_analysis.ipynb). Current Implementation: df_sample = df.sample(n=sample_size, random_state=42) # Result: 569 negative, 431 positive (0.757 ratio) Proposed Implementation: from sklearn.model_selection import train_test_split df_sample, _ = train_test_split( df, train_size=sample_size, stratify=df['target'], random_state=42 ) # Result: 500 negative, 500 positive (1.0 ratio) Change Justification: Issue: Random sampling produced 24.3% class imbalance (569 vs 431) - Negative class: 56.9% - Positive class: 43.1% - Balance ratio: 0.757 (acceptable range: 0.95-1.05) Impact of Imbalance: - Model Bias: Classifier will be biased toward negative sentiment - Misleading Metrics: Baseline accuracy of 56.9% (not 50%) - Poor Generalization: Model won't perform well on balanced test data - SQA Violation: Doesn't meet data quality standards Why Stratification: - Maintains original class distribution (50/50) - Ensures fair representation of both classes - Standard practice in classification problems - Required for valid model evaluation Evidence from Literature: Stratified sampling is essential for classification tasks to prevent bias and ensure reliable performance metrics (Kohavi, 1995; scikit-learn best practices). Preliminary Assessment: Technical Impact: Medium - Improves data quality and model fairness Risk Level: Low - Simple sklearn function Estimated Effort: 0.5 hours (code modification + verification) Benefits: - Perfect class balance (500/500) - Unbiased model training - Accurate performance metrics - SQA compliance Urgency: High Medium Low Continuation Page

Impact Assessments Architecture Group IA Control Number: IA-005 Date: December 27, 2025 Operation Group IA Control Number: Date: Deployment Group IA Control Number: Date:

CCB Decision: Approved Rejected Reinvestigate Description: Approved. Stratified sampling is a fundamental requirement for balanced classification. This change is necessary to ensure fair model training and accurate evaluation. Low risk with immediate quality benefits. CCB Chair: Ahmad Abu Ghazaleh (Solo Project) Date: December 27, 2025