CHANGE REQUEST Control Number CR-005

Originator: Name: Ahmad Abu Ghazaleh Phone: Organization: Software Engineering Department Date: December 27, 2025 Description of Change: Increase TF-IDF max_features parameter and add bigrams to improve model performance in the Sentiment140 analysis (Cell 13 of sentiment140_analysis.ipynb). Current Implementation: vectorizer = TfidfVectorizer( max_features=50, # Severely limited ngram_range=(1, 1), # Only unigrams ... ) # Result: All models fail SQA baseline (61-63.5% accuracy) Proposed Implementation: vectorizer = TfidfVectorizer( max_features=3000, # Increased 60x ngram_range=(1, 2), # Added bigrams ... ) # Expected: 75-80% accuracy (passes SQA baseline) Change Justification: Critical Issue: All three models fail SQA baseline (< 70% accuracy) Current Performance: Model; Accuracy; Status. Logistic Regression; 63.50%; FAIL (-6.5%). Naive Bayes; 63.50%; FAIL (-6.5%). Linear SVM; 61.50%; FAIL (-8.5%). Root Cause: Only 50 TF-IDF features - Captures <1% of vocabulary richness - Industry standard: 1000-5000 features - Sentiment analysis requires rich vocabulary Technical Evidence: - Current recall: 29-36% (missing most positive sentiments) - Current F1-scores: 0.41-0.46 (poor) - Models barely above random baseline (50%) Why 3000 Features: - Captures sentiment-rich vocabulary - Balances performance vs computational cost - Standard practice for tweet classification (140 char limit) - Allows inclusion of important bigrams ("not good", "very happy") Why Bigrams (ngram_range=(1, 2)): - Captures context: "not good" ≠ "good" - Sentiment often expressed in phrases - Minimal computational overhead - Significant accuracy improvement (typically +5-10%) Preliminary Assessment: Technical Impact: High - Critical for meeting SQA baseline Risk Level: Low - Standard NLP practice Estimated Effort: 1 hour (parameter change + testing) Benefits: - Expected accuracy: 75-80% (passes baseline) - Improved F1-scores: 0.72-0.78 - Better recall: 65-75% - SQA compliance achieved Urgency: High Medium Low Continuation Page

Impact Assessments Architecture Group IA Control Number: IA-006 Date: December 27, 2025 Operation Group IA Control Number: Date: Deployment Group IA Control Number: Date:

CCB Decision: Approved Rejected Reinvestigate Description: Approved. Current configuration is inadequate for text classification. Increasing max_features to 3000 and adding bigrams is standard practice and necessary to meet SQA baseline. Low risk with critical quality improvement. CCB Chair: Ahmad Abu Ghazaleh (Solo Project) Date: December 27, 2025