IMPACT ASSESSMENT Control Number IA-006

CR Control Number: CR-006 Analyst: Name: Ahmad Abu Ghazaleh Phone: Organization: Software Engineering Department Date: December 27, 2025

Technical Analysis: The proposed change increases TF-IDF vocabulary from 50 to 3000 features and adds bigram support. Current Configuration (Inadequate): vectorizer = TfidfVectorizer( max_features=50, ngram_range=(1, 1) ) # Results: 50 features, 61-63.5% accuracy Proposed Configuration: vectorizer = TfidfVectorizer( max_features=3000, ngram_range=(1, 2), min_df=2, max_df=0.8 ) # Expected: ~2000-2500 features (actual), 75-80% accuracy Technical Justification: 1. Why 3000 Features: - Current: 50 features (0.3% of typical vocabulary) - Proposed: 3000 features (captures 80-90% of important terms) - Industry standard for short texts: 1000-5000 - Tweets are short (avg 12 words) → 3000 is appropriate 2. Why Bigrams: - Sentiment is contextual: "not happy" vs "happy" - Negations critical in sentiment: "not good", "don't like" - Improves context understanding - Typical improvement: +5-10% accuracy 3. Feature Space Growth: - Unigrams only (50): 50 features - Unigrams (3000): ~2000-2500 actual features (after min_df/max_df filtering) - Uni+Bigrams (3000): ~2500-3000 features - Manageable for dataset size (1000 samples) Expected Performance Improvements: Metric; Current; Expected; Improvement. Vocabulary; 50; ~2500; 50x. Accuracy; 63.5%; 75-80%; +11.5-16.5%. Precision; 0.63; 0.74-0.79; +11-16%. Recall; 0.36; 0.68-0.75; +32-39%. F1-Score; 0.46; 0.71-0.77; +25-31%. Dependencies: - No new libraries required (TfidfVectorizer already imported) - Same preprocessing pipeline - Training time increase: ~2-3x (still <30 seconds for 1000 samples) Risks: - Risk 1: Increased training/prediction time - Mitigation: 1000 samples is small; time still negligible - Impact: LOW - Risk 2: Potential overfitting with more features - Mitigation: min_df=2 prevents rare terms; cross-validation will detect - Impact: LOW - Risk 3: Higher memory usage - Mitigation: Sparse matrices; 3000 features manageable - Impact: LOW

Schedule Impact: Task; Original Estimate; Revised Estimate; Delta. Feature Extraction; 0.5 days; 0.5 days; 0 days. Model Optimization; Not planned; 0.25 days; +0.25 days. Testing & Validation; 0.5 days; 0.5 days; 0 days. Total; 1 day; 1.25 days; +0.25 days. Impact: Minimal. Additional 2 hours for optimization can be absorbed in project buffer.

Cost Impact: Financial Cost: $0 Time Investment: - Parameter tuning: 0.5 hours - Model retraining: 0.25 hours (automatic) - Testing & validation: 0.5 hours - Documentation: 0.25 hours - Total: 1.5 hours Return on Investment: - Unblocks project (all models currently fail) - Achieves SQA compliance - Industry-standard implementation - Minimal effort for critical improvement Cost of NOT Implementing: - Project fails SQA standards - All models remain below baseline - Cannot proceed to deployment - Invalid for production use

Labor Impact: Personnel Required: 1 developer (Ahmad Abu Ghazaleh) Estimated Hours: 1.5 hours Timeline: Can be completed within 2 hours Impact: None. Critical fix that must be implemented.

Alternatives: Alternative 1: Keep max_features=50 and accept failure - Pros: No work required - Cons: All models fail SQA baseline; project unusable; poor practice - Recommendation: REJECTED - Unacceptable Alternative 2: Use max_features=1000 (conservative) - Pros: Smaller feature space; faster training - Cons: May still be insufficient; 3000 is better - Recommendation: ACCEPTABLE but not optimal Alternative 3: Use max_features=3000 + bigrams (Proposed) - Pros: Industry standard; expected to meet baseline; captures context - Cons: Slightly more features - Recommendation: APPROVED - Best practice Alternative 4: Use max_features=5000-10000 (aggressive) - Pros: Maximum vocabulary coverage - Cons: Overkill for 1000 samples; risk of overfitting - Recommendation: Too aggressive for dataset size Alternative 5: Add word embeddings (Word2Vec, GloVe) - Pros: Semantic understanding; potentially better performance - Cons: Significantly more complex; requires pretrained models; out of scope - Recommendation: FUTURE ENHANCEMENT

Approved By: Ahmad Abu Ghazaleh Date: December 27, 2025