IMPACT ASSESSMENT Control Number IA-005

CR Control Number: CR-005 Analyst: Name: Ahmad Abu Ghazaleh Phone: Organization: Software Engineering Department Date: December 27, 2025

Technical Analysis: The proposed change replaces random sampling with stratified sampling to fix class imbalance. Current Implementation (Problematic): df_sample = df.sample(n=sample_size, random_state=42) # Result: 569 negative (56.9%), 431 positive (43.1%) # Balance ratio: 0.757 (24.3% imbalance) Proposed Implementation: from sklearn.model_selection import train_test_split df_sample, _ = train_test_split( df, train_size=sample_size, stratify=df['target'], random_state=42 ) # Expected: 500 negative (50%), 500 positive (50%) # Balance ratio: 1.0 (perfect balance) Technical Justification: Problem with Current Approach: - Random sampling doesn't guarantee class proportions - Small sample size (1000) amplifies random variations - 24.3% imbalance is significant for binary classification - Creates biased training data Benefits of Stratification: - Maintains exact class proportions from original data - Ensures 50/50 split (500 positive, 500 negative) - Standard practice in scikit-learn workflows - Prerequisite for fair model evaluation Mathematical Impact: - Current baseline accuracy: 56.9% (predict all negative) - With stratification: 50% baseline (true random chance) - Difference: 6.9% artificial boost from imbalance Dependencies: - sklearn.model_selection.train_test_split (already imported) - No new dependencies required - No impact on downstream preprocessing Risks: - Risk 1: None - this is standard practice - Risk 2: Minimal code change (2 lines) - Impact: NONE - This is a pure improvement

Schedule Impact: Task; Original Estimate; Revised Estimate; Delta. Data Sampling; 0.25 days; 0.25 days; 0 days. Fix Implementation; Not planned; 0.125 days (1 hour); +0.125 days. Verification; 0.1 days; 0.1 days; 0 days. Total; 0.35 days; 0.475 days; +0.125 days. Impact: Negligible. Additional 1 hour can be absorbed immediately. This should have been implemented correctly from the start.

Cost Impact: Financial Cost: $0 Time Investment: - Code modification: 0.25 hours - Testing & verification: 0.25 hours - Documentation update: 0.25 hours - Total: 0.75 hours Return on Investment: - Eliminates model bias - Ensures fair evaluation metrics - Meets ML best practices - SQA compliance achieved Cost of NOT Fixing: - Biased model (favors negative predictions) - Invalid performance metrics - Poor generalization to real-world data - SQA failure

Labor Impact: Personnel Required: 1 developer (Ahmad Abu Ghazaleh) Estimated Hours: 0.75 hours Timeline: Can be completed within 1 hour Impact: None. This is a quick critical fix.

Alternatives: Alternative 1: Keep random sampling and accept imbalance - Pros: No work required - Cons: Biased model, invalid metrics, poor practice, SQA violation - Recommendation: REJECTED - Unacceptable quality Alternative 2: Use class weights to compensate for imbalance - Pros: Addresses bias mathematically - Cons: More complex; doesn't fix root cause; still has skewed data - Recommendation: WORKAROUND - Not ideal, treats symptom not cause Alternative 3: Stratified sampling (Proposed - RECOMMENDED) - Pros: Simple, standard practice, fixes root cause, perfect balance - Cons: None - Recommendation: APPROVED - Correct solution Alternative 4: Oversample minority class / Undersample majority class - Pros: Balances classes - Cons: Creates duplicate data (oversample) or loses data (undersample) - Recommendation: OVERKILL - Stratification is simpler

Approved By: Ahmad Abu Ghazaleh Date: December 27, 2025