CHANGE REQUEST Control Number CR-004

Originator: Name: Ahmad Abu Ghazaleh Phone: Organization: Software Engineering Department Date: December 27, 2025 Description of Change: Implement comprehensive improvements to the House Prices Regression model training pipeline (Cells 16-18 of house_prices_regression.ipynb): - Add Feature Scaling using StandardScaler - Implement K-Fold Cross-Validation (k=5) as required by SQA Plan - Optimize Random Forest hyperparameters to reduce overfitting - Retrain all models with scaled features Current Implementation Issues: - No feature scaling (hurts linear models) - No cross-validation (violates SQA Plan) - Random Forest overfitting (train RMSE $11k vs test RMSE $29k) Proposed Changes: # 1. Feature Scaling scaler = StandardScaler() X_train_scaled = scaler.fit_transform(X_train) X_test_scaled = scaler.transform(X_test) # 2. Optimized Random Forest rf_model = RandomForestRegressor( n_estimators=100, max_depth=10, # Reduced from 15 min_samples_split=10, # Added regularization min_samples_leaf=4, # Added regularization random_state=42 ) # 3. K-Fold Cross-Validation (k=5) cv_scores = cross_val_score(model, X_train_scaled, y_train, cv=5, scoring='neg_root_mean_squared_error') Change Justification: Issue 1: Random Forest Overfitting - Current: Training RMSE $11,083 vs Test RMSE $29,040 (gap: $17,956) - Gap exceeds 20% threshold → indicates severe overfitting - Model is memorizing training data rather than learning patterns Issue 2: Missing Feature Scaling - Features have vastly different scales (LotArea: 1000-200000, OverallQual: 1-10) - Hurts Linear and Ridge regression performance - Standard practice in ML pipelines Issue 3: No Cross-Validation - SQA Plan Section 2 explicitly requires: "Cross-Validation (K-Fold) to prevent model overfitting" - Current implementation violates this requirement - Cannot detect overfitting during training Expected Improvements: - Random Forest test RMSE: ~$29k → $26-28k (reduce overfitting) - Linear/Ridge RMSE: May improve with scaling - Cross-validation provides confidence intervals - SQA Plan compliance achieved Preliminary Assessment: Technical Impact: Medium - Improves model quality and SQA compliance Risk Level: Low - Standard ML best practices Estimated Effort: 2 hours (scaling, CV, hyperparameter tuning, testing) Benefits: - Reduced overfitting in Random Forest - Improved model generalization - SQA Plan compliance (CV requirement) - Better baseline for all models Urgency: High Medium Low Continuation Page

Impact Assessments Architecture Group IA Control Number: IA-004 Date: December 27, 2025 Operation Group IA Control Number: Date: Deployment Group IA Control Number: Date:

CCB Decision: Approved Rejected Reinvestigate Description: Approved. These changes implement ML best practices and fulfill SQA Plan requirements. The combination of feature scaling, cross-validation, and hyperparameter tuning will improve model quality and generalization. Low risk with clear benefits. CCB Chair: Ahmad Abu Ghazaleh (Solo Project) Date: December 27, 2025