IMPACT ASSESSMENT Control Number IA-003

CR Control Number: CR-003 Analyst: Name: Ahmad Abu Ghazaleh Phone: Organization: Software Engineering Department Date: December 27, 2025

Technical Analysis: The proposed change involves removing high-missing-value features and implementing proper imputation strategies for the House Prices Regression project. Current State - Critical Failure: # Includes PoolQC (99.5% missing) and MiscFeature (96% missing) categorical_features = [..., 'PoolQC', 'MiscFeature', ...] df_clean = df_clean.dropna() # Result: 1460 → 5 rows (99.7% loss) Proposed Solution: Phase 1: Feature Removal # Remove problematic features categorical_features = [ 'MSZoning', 'Street', 'LotShape', 'Neighborhood', 'HouseStyle', 'RoofStyle', 'Foundation', 'Heating', 'CentralAir', 'KitchenQual', # PoolQC REMOVED # MiscFeature REMOVED 'SaleCondition' ] Phase 2: Intelligent Imputation # Numerical features: Fill with median for col in numerical_features: df_clean[col].fillna(df_clean[col].median(), inplace=True) # Categorical features: Fill with mode or 'Unknown' for col in categorical_features: df_clean[col].fillna(df_clean[col].mode()[0], inplace=True) Expected Outcomes: - Data retention: ~1100-1200 rows (75-82%) - 0 missing values in final dataset - Sufficient data for regression training - Loss of minimal predictive information (PoolQC/MiscFeature rarely useful) Technical Justification: - PoolQC: 99.5% houses have no pool quality data - not predictive - MiscFeature: 96% houses have no miscellaneous features - minimal value - Imputation Strategy: Standard practice in regression problems - Data Retention: Maintains sufficient samples for reliable model training Dependencies: - No new libraries required (pandas built-in methods) - No impact on downstream model training code - Change isolated to data preparation phase Risks: - Risk 1: Loss of potential predictive signals from PoolQC/MiscFeature - Mitigation: These features are 96-99% missing; their predictive value is negligible - Impact: LOW - Risk 2: Imputation introduces bias - Mitigation: Using median/mode is conservative; alternative: try multiple imputation - Impact: LOW

Schedule Impact: Task; Original Estimate; Revised Estimate; Delta. Data Cleaning Phase; 2 days; 2 days; 0 days. Imputation Implementation; Not planned; 0.25 days; +0.25 days. Testing & Validation; 0.5 days; 0.5 days; 0 days. Total; 2.5 days; 2.75 days; +0.25 days. Impact: Minimal. Additional 2 hours can be absorbed in contingency buffer. This is a critical fix that should have been caught in initial analysis. Risk to Timeline: NONE - Failure to fix blocks entire project indefinitely.

Cost Impact: Financial Cost: $0 Time Investment: - Feature removal: 0.25 hours - Imputation implementation: 0.75 hours - Testing (verify no nulls): 0.25 hours - Documentation update: 0.25 hours - Total: 1.5 hours Cost of NOT Fixing: - Project remains 100% blocked - Cannot proceed to model training - Entire House Prices project fails - Timeline delays compound ROI: CRITICAL - This fix unblocks the entire project.

Labor Impact: Personnel Required: 1 developer (Ahmad Abu Ghazaleh) Estimated Hours: 1.5 hours Timeline: Can be completed immediately (same day) Impact: None. This is urgent bug fix work that takes priority over other tasks.

Alternatives: Alternative 1: Keep PoolQC/MiscFeature and use advanced imputation (KNN, MICE) - Pros: Retains all features; sophisticated approach - Cons: Adds 4-6 hours complexity; marginal benefit for 99% missing data; overkill - Recommendation: NOT RECOMMENDED - Diminishing returns Alternative 2: Create binary indicators (HasPool, HasMiscFeature) - Pros: Captures some information from these features - Cons: Still requires handling other missing values; adds complexity; minimal predictive value - Recommendation: FUTURE ENHANCEMENT - Not for initial implementation Alternative 3: Remove problematic features + Simple imputation (Proposed) - Pros: Simple, fast, proven approach; unblocks project immediately; standard practice - Cons: Loses two features (but they're 96-99% empty anyway) - Recommendation: APPROVED - Most pragmatic solution Alternative 4: Use only complete cases (current dropna approach) - Pros: No imputation needed; truly "clean" data - Cons: Loses 99.7% of data; makes training impossible; project fails - Recommendation: REJECTED - Current failed approach

Approved By: Ahmad Abu Ghazaleh Date: December 27, 2025