IMPACT ASSESSMENT Control Number IA-004

CR Control Number: CR-004 Analyst: Name: Ahmad Abu Ghazaleh Phone: Organization: Software Engineering Department Date: December 27, 2025

Technical Analysis: The proposed change involves three improvements to the model training pipeline: 1. Feature Scaling Implementation Current State: python # No scaling - features have different scales X_train ranges: LotArea (1300-215245), OverallQual (1-10) Proposed Implementation: python from sklearn.preprocessing import StandardScaler scaler = StandardScaler() X_train_scaled = scaler.fit_transform(X_train) X_test_scaled = scaler.transform(X_test) Impact: - Standardizes all features to mean=0, std=1 - Critical for distance-based and gradient-based algorithms - May improve Linear/Ridge regression performance - No impact on Random Forest (tree-based, scale-invariant) 2. K-Fold Cross-Validation Current State: - No cross-validation implemented - Violates SQA Plan Section 2 requirement Proposed Implementation: python cv_scores = cross_val_score( model, X_train_scaled, y_train, cv=5, scoring='neg_root_mean_squared_error' ) print(f"CV RMSE: {-cv_scores.mean():.2f} (+/- {cv_scores.std():.2f})") Impact: - Provides confidence intervals for model performance - Detects overfitting during training - SQA Plan compliance achieved - Adds ~30 seconds to training time (acceptable) 3. Random Forest Hyperparameter Optimization Current Configuration (Overfitting): python RandomForestRegressor(n_estimators=100, max_depth=15, random_state=42) # Result: Train RMSE $11k, Test RMSE $29k (gap: $18k) Proposed Configuration: python RandomForestRegressor( n_estimators=100, max_depth=10, # Reduced: less complex trees min_samples_split=10, # Regularization: prevents splitting on few samples min_samples_leaf=4, # Regularization: minimum leaf size random_state=42 ) Expected Impact: - Training RMSE may increase to ~$18-20k (acceptable trade-off) - Test RMSE should decrease to ~$26-28k (better generalization) - Train/test gap reduced to <$10k (healthy model) - R² may decrease slightly but with better reliability

Schedule Impact: Task; Original Estimate; Revised Estimate; Delta. Model Training Phase; 2 days; 2 days; 0 days. Feature Scaling Implementation; Not planned; 0.25 days; +0.25 days. Cross-Validation Implementation; Not planned; 0.25 days; +0.25 days. Hyperparameter Tuning; Not planned; 0.5 days; +0.5 days. Total; 2 days; 3 days; +1 day. Impact: Moderate. Additional 1 day (8 hours) for complete optimization. This represents proper ML development practice that should have been included in initial estimate. Can be absorbed within project buffer. Justification: These are not "nice-to-have" features but fundamental ML best practices and SQA Plan requirements.

Cost Impact: Financial Cost: $0 Time Investment: - Feature scaling implementation: 0.5 hours - Cross-validation implementation: 1 hour - Hyperparameter tuning & testing: 2 hours - Documentation update: 0.5 hours - Total: 4 hours Return on Investment: - Reduced overfitting → more reliable predictions - SQA Plan compliance (cross-validation requirement) - Industry-standard ML pipeline - Better model for deployment Cost of NOT Implementing: - Model remains unreliable (overfitting) - SQA Plan violation (no cross-validation) - Poor generalization to new data - Project fails quality standards

Labor Impact: Personnel Required: 1 developer (Ahmad Abu Ghazaleh) Estimated Hours: 4 hours Timeline: Can be completed within 1 working day Impact: Minimal. Standard optimization work within ML project scope.

Alternatives: Alternative 1: Fix only Random Forest overfitting (tune hyperparameters only) - Pros: Quickest fix (1-2 hours); addresses main issue - Cons: Still violates SQA Plan (no CV); doesn't improve linear models; incomplete solution - Recommendation: PARTIAL - Addresses symptoms but not root causes Alternative 2: Implement all three improvements (Proposed - RECOMMENDED) - Pros: Complete solution; SQA Plan compliance; best practices; improves all models - Cons: Takes 4 hours - Recommendation: APPROVED - Comprehensive and correct approach Alternative 3: Use automated hyperparameter search (GridSearchCV) - Pros: Finds optimal parameters automatically - Cons: Computationally expensive (12-24 hours); overkill for current phase - Recommendation: FUTURE ENHANCEMENT - Not for initial implementation Alternative 4: Accept overfitting and proceed - Pros: No additional work - Cons: Violates SQA Plan; poor model quality; unprofessional; project fails standards - Recommendation: REJECTED - Unacceptable quality

Approved By: Ahmad Abu Ghazaleh Date: December 27, 2025